MANGALORE REFINERY AND PETROCHEMICALS LIMITED
CONFIDENTIAL INTERNAL APPROVAL NOTE & TECHNICAL SANCTION

| Note Ref No: | MRPL/MAINT/2026/CDU-042 | Date: | 31-Aug-2026 |
| --- | --- | --- | --- |
| Department: | Inspection & Maintenance Dept. | Priority Level: | HIGH |
| Originator: | Rajesh Kumar (Senior Maintenance Engineer) | Approver: | Chief General Manager (Technical Services) |

SUBJECT: Emergency Overhaul Approval for Crude Distillation Pump P-102A

## 1. Executive Summary

Abnormal vibration (7.8 mm/s) and bearing overheating (98.5 C) detected on Crude Charge Pump P-102A.

## 2. Detailed Equipment Findings & Telemetry

| Equipment Tag | Parameter | Observed | Threshold | Severity | Action Required |
| --- | --- | --- | --- | --- | --- |
| P-102A | DE Bearing Vibration | 7.8 mm/s | 4.5 mm/s | CRITICAL | Replace bearing assembly |
| P-102B | DE Bearing Vibration | 2.1 mm/s | 4.5 mm/s | NORMAL | Switch to active lead pump |

## 3. Operational Risk & Safety Assessment

Operating P-102A in current condition risks catastrophic mechanical seal blowout and plant trip.

## 4. Financial Budget Estimate

Estimated Financial Sanction Required: INR 285,000.00 (Inclusive of required OEM spare parts, precision balancing, and overhaul labor).

## 5. Recommendation & Sanction Request

Immediate sanction requested for P-102A overhaul with scheduled 18-hour turnaround.

| Initiated By: | Reviewed By: | Approved By: |
| --- | --- | --- |
| Rajesh Kumar (Senior Maintenance Engineer) Sr. Maintenance Engineer | Head of Maintenance (CDU-1) MRPL Technical Services | Chief General Manager (Technical Services) Chief General Manager |